JC Web Design

Address Here

Phone Nub Here

pbjohn1978@yahoo.com

JC Web Design

*Page 1 of 4, Proposal from JC Web Design to Just For You Promotions*

**Proposal:**

John Chandler will design and build a new web site for the Just For You Promotions, as outlined below**.** The below “Stages” are labeled with a corresponding number that will be referenced throughout the proposal. “The Client” is defined as Just for You Promotions.

**Stages:**

1: Design and build Layout Page for the basic layout of the entire site.

\* (All Pages for the site require this) ------------------------------------------ $100.00

2: Build Just For You Promotions Logo for use on website.

\* (Home Page) ---------------------------------------------------------- $150.00

3: Design and build Home Page with Just For You Promotions Logo.

\* (Stage # 2: build Just For You Promotions Logo) --------------- $150.00

4: Design and build Products Page with links to different products pages. $50.00

a. Design and build Embroidery Page.

\* (Products Page) ------------------------------------------------------- $150.00

b. Design and build Screen Printing Page.

\* (Products Page) ------------------------------------------------------- $150.00

c. Design and build Team/Uniform Page.

\* (Products Page) ------------------------------------------------------- $150.00

d. Design and build Banners Page.

\* (Products Page) ------------------------------------------------------- $150.00

e. Design and build Promotions Page.

\* (Products Page) ------------------------------------------------------- $150.00

f. Design and build Awards/Gifts Page.

\* (Products Page) ------------------------------------------------------- $150.00

g. Design and build Employee Recantation

\* (Products Page) ------------------------------------------------------- $150.00

5: Design and build Contact Page. ------------------------------------------------------- $50.00

a. Build validation for Register Page.

\* (Contact Page) --------------------------------------------------------- $75.00

b. Build back end code to operate the Contact Page.

\* (Contact Page) --------------------------------------------------------- $75.00

6: Design and build Register Page. ------------------------------------------------------- $50.00

a. Build validation for Register Page.

\* (Register Page) -------------------------------------------------------- $75.00

b. Build back end code to operate the Contact Page.

\* (Register Page) -------------------------------------------------------- $75.00

7: Design and build website Administration Section Page. --------------------------- $100.00

a. Design Add Products Page for Administration Section.

\* (Admin Section) ------------------------------------------------------- $100.00

b. Design Page that can list all users.

\* (Admin Section) ------------------------------------------------------- $75.00

c. Design Page that can modify a selected user.

\* (Admin Section) ------------------------------------------------------- $250.00

*Page 2 of 4, Proposal from JC Web Design to Just For You Promotions*

d. Design Page for adding or Deleting Announcement

\* (Home Page, Admin Section) --------------------------------------- - $150.00

8: Design and build page for updating a user’s data after login.

\* (Register Page) ---------------------------------------------------------------- $150.00

9: Design and build back end database.

\* (Contact Page, All Products Pages, Layout Page, Home Page,

Register Page, Admin Section, User Data Update Page) --------- $150.00

Total: $2875.00

**\* indicates a required item that cannot be changed or deleted without changing or deleting something else that was requested by Just For You Promotions. The “\*” is followed by the item that requires the addition of the stared (“\*”) item.**

|  |  |
| --- | --- |
| Just For You Promotions representative acknowledgment of Total price of $2875.00 |  |
| Just For You Promotions Representative Name:  \_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_  Signature:  \_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_  Date Signed:  \_\_\_\_\_\_\\_\_\_\_\_\_\\_\_\_\_\_\_\_ | JC Web Design  Representative Name:  \_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_  Signature:  \_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_  Date Signed:  \_\_\_\_\_\_\\_\_\_\_\_\_\\_\_\_\_\_\_\_ |

**Agreement:**

1: All website content will be provided by The Client. Website content is, but not limited to: photos, images, videos, text, data (for back end database), user’s data, admin’s data, and other types of files or data. Please Ask the JC Web Design representative if you have any questions about what is considered to be Website Content. If the Website Content is not received by OCT 5th 2016 that the below listed Completion dates in table # 2 will all be null and void.

2: If The Client has a previous website that is being updated or “revamped”, The Client will provided all previous website files to JC Web Design.

3: There are stages defined above with a number or a number and letter, upon completion and verification from The Client, The Client will sign off on the given stage in table 2. The Client will not “unreasonably” withhold verification signature. If The Client “unreasonably” withholds verification signature for a given stage all subsequent projected dates listed in table 2 will become null and void. Once a stage is completed and The Client has verified/signed off on a given stage, changes to the given stage will not be accommodated unless The Client agrees to an additional hourly rate for all subsequent work on the given section at a rate of $75.00 per hour billed in 1 minute increments with a minimum of 1 hour and 0 minutes.

4: The Client agrees to pay 50% of the total cost listed above before the project is started. If the 50% payment is secured by JC Web Design by OCT 5th 2016 than all projected completion dates on page 4 of 5 will be valid, if the payment of 50% is not secured by OCT 5th 2016 all projected completion dates on page 4 of 5 are null and void.

*Page 3 of 4, Proposal from JC Web Design to Just For You Promotions*

5: Site Maintenance is not include in this proposal, this is a proposal for development of a website only. Site maintenance is defined as (but not limited to): website content (defined pg. 2 of 5) updates, design updates, or design changes after an accepted design has been chosen. Site Maintenance can be purchased from JC Web Design at an additional hourly rate of $75.00 per hour billed in 1 minute increments with a minimum of 1 hour and 0 minutes.

6: This proposal does not include web site hosting or the purchase of a domain name. JC Web Design can provide web site hosting at a rate of $20.00 per month with an SLA uptime guarantee of 95% or JC Web Design can help setup of a web hosting service at an additional hourly rate of $75.00 per hour billed in 1 minute increments with a minimum of 1 hour and 0 minutes. If The Client choses to purchase web site hosting without consulting JC Web Design, than JC Web Design will not be held responsible for compatibility issues or design issues with The Client’s choice in web service provider. If The Client has any questions about what web services are compatible please as the representative from JC Web Design.

7: JC Web Design reserves the right to refuse service at any time, this includes before during or after development. JC Web Design will only be held liable for the fees that The Client has paid to JC Web Design. JC Web Design will NOT BE HELD RESPONSIBLE for ANY liability if ANY website files have been modified by ANYONE after the website has been delivered to The Client.

8: This accepted website development proposal contains the entire website development agreement between us, and supersedes all prior website development agreements and understandings. Our agreement can only be modified in a written document signed by JC Web Design and The Client as defined on page 1 of 5 paragraph 1.

|  |  |
| --- | --- |
| Just For You Promotions representative acknowledgment of Agreement #1, Agreement #2, Agreement #3, Agreement #4, Agreement #5, Agreement #6, Agreement #7, and Agreement #8 listed above. |  |
| Just For You Promotions Representative Name:  \_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_  Signature:  \_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_  Date Signed:  \_\_\_\_\_\_\\_\_\_\_\_\_\\_\_\_\_\_\_\_ | JC Web Design  Representative Name:  \_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_  Signature:  \_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_  Date Signed:  \_\_\_\_\_\_\\_\_\_\_\_\_\\_\_\_\_\_\_\_ |

*Page 4 of 4, Proposal from JC Web Design to Just For You Promotions*

Schedule for the Development process: (table 2)

|  |  |  |  |
| --- | --- | --- | --- |
| **STAGE # (and letter if given)** | **Date work will be Completed** | Date Completed | Just For You Promotions representative acknowledgment of Completion:  Signature blocks for each listed stage. |
| 1 | Oct 31st 2016 |  |  |
| 2 | Oct 10th 2016 |  |  |
| 3 | Nov 7th 2016 |  |  |
| 4 a | Dec 5th 2016 |  |  |
| 4 b | Dec 5th 2016 |  |  |
| 4 c | Dec 5th 2016 |  |  |
| 4 d | Dec 5th 2016 |  |  |
| 4 e | Dec 5th 2016 |  |  |
| 4 f | Dec 5th 2016 |  |  |
| 4 g | Dec 5th 2016 |  |  |
| 5 a | Nov 28th 2016 |  |  |
| 5 b | Nov 28th 2016 |  |  |
| 6 a | Nov 14th 2016 |  |  |
| 6 b | Nov 14th 2016 |  |  |
| 7 a | Nov 23 2016 |  |  |
| 7 b | Nov 23 2016 |  |  |
| 7 c | Nov 23 2016 |  |  |
| 7 d | Nov 23 2016 |  |  |
| 8 | Nov 14th 2016 |  |  |
| 9 | Oct 24th 2016 |  |  |
| PROJECT DELIVERY | Dec 6th 2016 |  |  |