Time Predictions for the stages…

1: Design and build Layout Page for the basic layout of the entire site. ------- 5 hr

2: Build Just For You Promotions Logo for use on website. --------------------- 4 hr

3: Design and build Home Page with Just For You Promotions Logo. --------- 3 hr

4: Design and build Products Page with links to different products pages. ---- 2 hr

a. Design and build Embroidery Page. ---------------------------------- 2 hr

b. Design and build Screen Printing Page. -------------------------------- 2 hr

c. Design and build Team/Uniform Page. --------------------------------- 2 hr

d. Design and build Banners Page. ----------------------------------------- 2 hr

e. Design and build Promotions Page. ------------------------------------- 2 hr

f. Design and build Awards/Gifts Page. ------------------------------------ 2 hr

g. Design and build Employee Recantation. ------------------------------- 2 hr

5: Design and build Contact Page. ---------------------------------------------------- 5 hr

a. Build validation for Register Page. -------------------------------------- 6 hr

b. Build back end code to operate the Contact Page. --------------------- 4 hr

6: Design and build Register Page. --------------------------------------------------- 3 hr

a. Build validation for Register Page. -------------------------------------- 6 hr

b. Build back end code to operate the Contact Page. --------------------- 3 hr

7: Design and build website Administration Section Page. ------------------------ 6 hr

a. Design Add Products Page for Administration Section. --------------- 6 hr

b. Design Page that can list all users. --------------------------------------- 2 hr

c. Design Page that can modify a selected user. --------------------------- 3 hr

d. Design Page for adding or Deleting Announcement ------------------- 4 hr

8: Design and build page for updating a user’s data after login. ------------------ 0 hr

9: Design and build back end database. ---------------------------------------------- 6 hr

Total: 82 hr…

About 10.5 days full time work…

About 2 Weeks Full Time Work…